## Memo: GDPR & AI Act Compliance Advisory

To: Legal & Product Leadership, CloudSaaS Inc.

From: Pedro Biain, GDPR Compliance Consultant

Date: March 25, 2026

Subject: LLM Fine-Tuning on EU Support Chat Logs – Final Compliance Roadmap

### BOTTOM LINE: GO WITH CONDITIONS

The LLM fine-tuning project may proceed provided that legal safeguards (DPA/SCCs) are executed, a formal DPIA is documented, and a robust technical redaction pipeline is verified to handle special category data.

### Top Three Required Actions (Sequenced)

- Legal Foundation (Immediate): Execute a Data Processing Agreement (DPA) with OpenAI. This must include the 2021 Standard Contractual Clauses (SCCs) and a Transfer Impact Assessment (TIA) to justify data flows to the US. Ensure the contract explicitly prohibits the vendor from using CloudSaaS customer data to train their own base models.

- Risk Validation (Pre-Processing): Complete a Data Protection Impact Assessment (DPIA). Given the large-scale processing of chat logs and the risk of "inferable" Article 9 data (e.g., customers mentioning health issues in chats), a DPIA is a non-negotiable legal requirement under Article 35.

- Technical Enforcement & Transparency (Deployment): Deploy an automated PII/Sensitive Data Redaction pipeline to scrub names and sensitive identifiers before training. Simultaneously, update the Privacy Notice to disclose "Profiling" (per Art. 13/14) and provide a clear mechanism for customers to object to their data being used for AI training.

### Residual Risks

- Model Memorization: Even with redaction, LLMs can occasionally "leak" or memorize fragments of personal data. This risk is inherent to the technology and cannot be zeroed out; regular security "red-teaming" is advised.

- Regulatory Shift: European Data Protection Authorities are currently scrutinizing "Legitimate Interest" as a basis for AI training. If the European Data Protection Board (EDPB) issues stricter guidance, we may be forced to pivot to a "Consent" model, which is operationally difficult to retroactively apply.

- The "Right to be Forgotten" Complexity: Deleting a specific individual's data from a weight-distributed model is technically challenging. We must develop a workflow for "selective retraining" or maintain detailed training data maps to address future deletion requests.

### AI Act & ePrivacy Stacking

- AI Act: This system is classified as Limited Risk (Article 50), requiring clear disclosure to users that they are interacting with AI-generated content.

- ePrivacy: No new consent is needed for the fine-tuning itself, provided the original chat data was collected via compliant cookie banners.